Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 29 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-6565 |
| Project Name | AI FitTrack API |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Authentication | USN-1 | As a user, I can register for the application by entering my required account details. | 2 | High | DANIYA FATHIMA B; KATHIJA RAYHANA A; FAIZA FATHIMA I; AYSHA MAFAZHA A S |
| Sprint-1 | User Authentication | USN-2 | As a registered user, I can log into the application using my email and password. | 2 | High | DANIYA FATHIMA B; KATHIJA RAYHANA A; FAIZA FATHIMA I; AYSHA MAFAZHA A S |
| Sprint-2 | Fitness Profile & Recommendation | USN-3 | As a user, I can provide fitness details such as goals, activity level, and preferences. | 3 | High | DANIYA FATHIMA B; KATHIJA RAYHANA A; FAIZA FATHIMA I; AYSHA MAFAZHA A S |
| Sprint-2 | Fitness Profile & Recommendation | USN-4 | As a user, I can request a personalized workout recommendation based on my fitness details. | 3 | High | DANIYA FATHIMA B; KATHIJA RAYHANA A; FAIZA FATHIMA I; AYSHA MAFAZHA A S |
| Sprint-3 | Gemini AI Workout Engine | USN-5 | As a user, I can receive a workout plan generated by Gemini AI using a structured prompt. | 5 | High | DANIYA FATHIMA B; KATHIJA RAYHANA A; FAIZA FATHIMA I; AYSHA MAFAZHA A S |
| Sprint-3 | Gemini AI Workout Engine | USN-6 | As a system, I can validate the Gemini AI response and return a structured workout recommendation. | 3 | High | DANIYA FATHIMA B; KATHIJA RAYHANA A; FAIZA FATHIMA I; AYSHA MAFAZHA A S |
| Sprint-3 | Fitness Insight Engine | USN-7 | As a user, I can view fitness insights based on my profile and workout-related data. | 3 | High | DANIYA FATHIMA B; KATHIJA RAYHANA A; FAIZA FATHIMA I; AYSHA MAFAZHA A S |
| Sprint-4 | Integration & Security | USN-8 | As a system, I can protect user data and API routes through authentication and input validation. | 3 | High | DANIYA FATHIMA B; KATHIJA RAYHANA A; FAIZA FATHIMA I; AYSHA MAFAZHA A S |
| Sprint-4 | Integration & Validation | USN-9 | As a project team, we can validate registration, login, AI recommendations, fitness insights, and final API integration through UAT. | 3 | High | DANIYA FATHIMA B; KATHIJA RAYHANA A; FAIZA FATHIMA I; AYSHA MAFAZHA A S |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 4 | To be decided | To be decided | To be decided | To be recorded | To be recorded |
| Sprint-2 | 6 | To be decided | To be decided | To be decided | To be recorded | To be recorded |
| Sprint-3 | 11 | To be decided | To be decided | To be decided | To be recorded | To be recorded |
| Sprint-4 | 6 | To be decided | To be decided | To be decided | To be recorded | To be recorded |

Velocity:

Velocity: The team velocity will be calculated from the story points completed in each sprint. Actual velocity will be recorded after sprint completion.

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts